## Slide 1: Decisions so far - process
Description
Kanban will be used for Care and Maintenance
Approach will be to focus on Minimum Viable Product with Epics used to decument requirements (Epics at early stages to define scope of MVP, stories and acceptance criteria used to document requirements)
We will build an estimating model for each product to initially estimate Epics containing requirements
Co-located SCRUM teams where possible
An Epic should be deliverable by one SCRUM
SCRUM Teams will normally contain no more than 12 people (but can contain less)
We will be adopting Test Driven Development
UAT should be ready at the end of each sprint (unless customer does not require it, but this would be a CR)
Story Elaboration by BA and Design/Architecture teams will be 2 sprints ahead with the goal of moving to 1 ahead
We Will be adopting Business Driven Development in how we define our Acceptance Criteria
Integration, Performance and Security testing will be daily
A story will be a maximum of 3 days long
There will be no comparison of velocities across teams as it is relatively meaningless
There will be a single portfolio backlog including BAU and project etc across SSP - this was our strong preference for discussion with Professional Services and Business Consultancy

## Slide 2: Decisions so far - tooling
Description
Acceptance Criteria will be captured using Spec Flow (.net) and Cucumber (Java)
Selenium will be used for User Interface testing
SOAP UI and Ready API will be used for API functional testing
VSTS will be adopted for CI/CD/ALM/SDLC/Unit Testing and Builds
GIT will be used for source control
In-code Unit testing will be conducted with NUnit (.net) and JUnit (Java)
Development will be conducted using the Visual Studio IDE (native for .net), utilising the Eclipse plug in for Java
It is expected that IDE, Code, Environment, Interface and Security testing will be conducted with App Spider and Sonar Cube– to be reviewed by teams to ensure these tools give developers immediate feedback (these have already been reviewed by Paul Ogden for suitability)
JMeter will be used for performance testing. (with consideration for NeoLoad should we need additional features)
Other tools that are not recommended and not required will be decomissioned by the end of the Apollo programme